iPaaS Platform — OculusIT POC

Status Summary

September 3, 2026  ·  Prepared by Raj Kamal

What’s Built

- Database schema (7 tables): tenant intake (which providers/entities a tenant selects), encrypted per-provider credentials, per-entity run tracking, and per-tenant field mapping — all editable without a code deploy.

- ConnectWise & Keka adapters: rebuilt as reusable, independent modules for the Client entity, following the auth/pagination behavior already confirmed against the real APIs.

- Orchestration Engine: dynamically loads the correct adapters per tenant, runs a full fetch → map → validate → write cycle, supports both one-time and recurring schedules, and automatically retries or flags failures without manual intervention.

- End-to-end verified: proven correct against a simulated ConnectWise/Keka environment — confirms the engine’s own logic (routing, mapping, retry/failure handling) works as designed.

What’s Next

- Verify against real accounts: confirm the Client adapters—and extend verification to Project/Timesheet—against live ConnectWise and Keka accounts. Currently blocked on account access.

- Store real credentials: the encrypted credentials table currently holds test values pointing at a simulated environment, not real ConnectWise/Keka secrets.

- Build the Provisioning Engine: today, a person manually starts each tenant’s sync; this component automates that — watching for new tenant requests and starting them automatically.

- Extend beyond Client: add Project and Timesheet data on both the adapter and mapping layers — today’s build covers Client only.

Bottom line: the platform’s core mechanics — dynamic provider loading, mapping, and self-healing sync — are built and proven in logic. What remains is connecting that proven engine to real accounts, real credentials, and an automated trigger, plus widening coverage past the Client entity.